Guía2. Desarrollo Proyecto APT

Asignatura Capstone

1. APT Project Progress Summary

Below, you will find different sections that you must complete with the requested information.

| Resumen de avance proyecto APT | During this phase of the “RehabControl” project, progress was made in the overall design and planning of the system. Mockups and UI/UX prototypes were developed for both the web platform and mobile application, along with the relational database model and the general system architecture. The Product Backlog and Sprint Backlog were also organized, defining user stories and tasks corresponding to the first Sprint under the Scrum methodology. So far, progress has been made on objectives related to the digitization of clinical information, the design of the appointment scheduling system, the planning of therapeutic follow-up, and the structure of the notification system. No changes were made to the general objective of the project. Only some specific objectives were adjusted to adapt them to the academic context and the actual scope of the development. |
| --- | --- |
| Objetivos | No changes were made to the general objective of the project. The wording of some specific objectives was adjusted to make them measurable. |
| Metodología | Scrum (Agile) |
| Evidencias de avance | The evidence that will be presented in this report includes: - Mockups and UI/UX prototypes of the web platform and mobile application, developed to define the navigation, module distribution, and user experience of the RehabControl system. - Relational database model, representing the main system entities, their relationships, and the structure required for clinical and administrative management. - Progress of the first Sprint, including developed tasks, Sprint Backlog organization, and initial functionalities worked on by the team. - System architecture, defining the overall structure of the solution, integration between the web platform, mobile application, REST API, and database. These pieces of evidence demonstrate the project’s progress because they reflect the functional design, technical planning, and organization of the development of the proposed software solution for kinesiology centers. To ensure project quality, software development best practices were applied, including: - Use of the Scrum agile methodology through sprints and continuous monitoring. - Work planning and organization using Product Backlog and Sprint Backlog. - Prior interface and architecture design before implementation. - Database modeling to ensure scalability and consistency. - Clear distribution of responsibilities within the work team. - Use of collaborative tools and version control to maintain project organization and traceability. |

| Competency or Competency Unit | Activities | Resources | Activity Duration | Responsible | Observations | Progress Status | Adjustments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Propose software solutions by comprehensively analyzing processes according to the organization’s requirements | Gathering and analysis of kinesiology system requirements | Microsoft Office 365, team meetings | 1 week | Nicolas Lizama, Salvador Bravo | Main system functionalities and requirements were defined | Completed | Minor adjustments to initial documents |
| Build data models to support organizational requirements according to a defined and scalable design | Database design for patients, appointments, and therapeutic exercises | StarUML, Supabase | 1 week | Nicolas Lizama and Salvador Bravo | Data model designed to support future system growth | Completed | New relationships were added for clinical history |
| Build the architectural model of a systemic solution that supports business processes according to organizational requirements and industry standards | Development of software architecture and system diagrams | StarUML, Microsoft Office 365 | 1 week | Nicolas Lizama | Architecture based on mobile application and backend services | Completed | Backend module structure was adjusted |
| Develop a software solution using techniques that systematize the development and maintenance process | Sprint 1: Authentication and initial patient management development | Visual Studio Code, Expo, Supabase, Jira | 2 weeks | Salvador Bravo and Nicolas Lizama | Registration, login, and patient CRUD were implemented | Completed | Password recovery flow was modified |
| Develop a software solution using techniques that systematize the development and maintenance process | Sprint 2: Appointment and therapeutic exercise management | Visual Studio Code, Supabase, Jira | 2 weeks | Salvador Bravo | Development of appointment management and exercise assignment | In progress | Schedule validations were reorganized |
| Develop a software solution using techniques that systematize the development and maintenance process | Sprint 3: Clinical history, calendar, and mobile functionalities | Visual Studio Code, Expo, Supabase | 2 weeks | Salvador Bravo and Nicolas Lizama | Implementation of clinical history and mobile dashboard | In progress | Clinical calendar visualization was incorporated |
| Implement comprehensive systemic solutions to automate or optimize business processes according to organizational needs | Sprint 4: Daily progress registration and exercise management | Visual Studio Code, Supabase | 2 weeks | Salvador Bravo | Development of daily patient progress and exercise administration | In progress | Minor adjustments to clinical forms |
| Implement comprehensive systemic solutions to automate or optimize business processes according to organizational needs | Sprint 5: Notifications and exercise compliance | Visual Studio Code, Notification API | 2 weeks | Salvador Bravo | Pending integration of automatic notifications and monitoring | Not started | Final implementation pending |
| Resolve systemic vulnerabilities to ensure that the developed software complies with industry security standards | Authentication and access control validation | Supabase Auth, functional testing | 1 week | Nicolas Lizama | Security validation and protection of clinical data | In progress | Session validation will be reinforced |
| Communicate orally or in writing in academic and professional contexts | Preparation of technical documentation and progress reports | Microsoft Office 365 | Throughout the project | Diego Mattas | Development of documentation and project tracking | In progress | Continuous document updates |
| Develop innovative projects that add value | Preparation of user manual and closing documentation | Microsoft Office 365 | 1 week | Diego Mattas and Nicolas Lizama | Not started | Not started | Not started |
| Competency or Competency Unit | Activities | Resources | Activity Duration | Responsible | Observations | Progress Status | Adjustments |

3. Adjustments Based on Monitoring

Provide a deeper analysis of the observations from your work plan. Analyze the planned activities and identify which aspects facilitated or hindered the execution of the plan. Explain how you addressed and/or will address the obstacles. Finally, describe the adjustments you made to the work plan based on this analysis.

Factors that facilitated and/or hindered the development of my work plan: One of the main factors that facilitated the development of the project was the organization of the team using the Scrum methodology, allowing task distribution, constant monitoring, and more organized communication among team members. In addition, the use of tools such as GitHub, Figma, and Jira facilitated the planning and control of Sprint activities. Among the difficulties encountered, there were some issues related to integration problems between system components, time management, and compatibility between tools used during development. Technical difficulties also arose regarding API consumption and state management in frontend and mobile development. To address these obstacles, the team held follow-up meetings, reorganized tasks, and prioritized critical Sprint functionalities. In addition, impediment tracking was applied to identify problems early and define timely solutions, allowing the project to continue progressing within the planned deadlines.

Adjusted or Removed Activities So far, it has not been necessary to make adjustments or remove activities from the original APT project work plan. This is because the initial planning was developed considering the actual scope of the project, the distribution of tasks among team members, and the time available for each Sprint. Furthermore, the use of the Scrum methodology, collaborative teamwork, and constant monitoring through management tools allowed the project development to remain aligned with the original planning. Prior task organization, definition of responsibilities, and follow-up meetings facilitated the completion of activities without the need to modify the established work plan.

Activities Not Started or Delayed So far, the activities planned for the first Sprint have been completed within the established deadlines, so there are no delayed tasks or activities not started corresponding to this stage of the project. This was possible thanks to the proper organization of the team, the clear distribution of responsibilities, and constant monitoring through the Scrum methodology. In addition, coordination meetings and the use of collaborative tools helped maintain control over progress and resolve difficulties in a timely manner to avoid affecting the development of the APT project.